1. High-level phases (roadmap)

I would split the month like this:

- Foundations (architecture + DB)

  - Choose DB and libraries.

  - Design schema and ER diagram.

  - Create DB and test basic queries.

- Core server (no client yet)

  - Implement server skeleton with sockets and threading.

  - Implement database access layer with locking.

  - Implement internal CRUD functions (Python functions that call SQL).

- Protocol + CLI client

  - Design a simple protocol (e.g. JSON messages) between client and server.

  - Implement client login + menu.

  - Wire menu actions to server requests and responses.

- Robustness + extras

  - Add input validation and SQL injection-safe queries.

  - Implement special rules (team deletion => players svincolati).

  - Add logging, error handling, simple tests.

- Enrichment for maturità

  - Documentation (Word/Google Docs).

  - DB diagram.

  - Optional: email notifications, GUI with Tkinter, cloud deployment.

- campionato/

    - client/

        - __init__.py

        - client.py          # main CLI client

        - ui_cli.py          # menu and input handling

        - protocol.py        # functions to build/parse messages

    - server/

        - __init__.py

        - server.py                # main server entry point

        - handler.py               # per-client request handler

        - db.py                    # DB access layer (CRUD functions)

        - models.py                # optional: dataclasses for Squadra/Giocatore

        - protocol.py              # request/response message format helpers

        - locking.py               # lock objects / helpers (or inside db.py)

        - mailer.py                # wrapper around stmpllib_mail.py (if used)

    - db/

        - schema.sql         # CREATE TABLE statements

        - init_db.py         # script to create/initialize DB file

        - campionato.db      # generated SQLite file (can be gitignored or included)

    - docs/

        - design.md                # architecture + decisions

        - api_protocol.md          # description of the client–server protocol

        - db_diagram.png           # exported from dbdiagram.io

        - user_manual.md           # how to run/use the program

    - tests/

        - test_db.py

        - test_protocol.py

    - config/

        - config.ini         # server port, DB path, password hash, etc.

README.md

requirements.txt

Server design (threading + DB + locking)

Key components:

- server.py

  - Creates listening socket (host, port from config).

  - Accepts connections in a loop.

  - For each client, starts a new Thread with target handle_client(conn, addr).

- db.py

  - Manages DB connection(s).

  - Exposes functions like:

    - create_team(nome_club, citta, anno_fondazione, budget)

    - list_teams()

    - create_player(...)

    - update_player(...)

    - transfer_player(id_giocatore, new_team_id)

    - delete_player(id_giocatore)

    - delete_team(id_squadra)

  - Uses a global threading.Lock or better a RLock:

    - Wrap all write operations (INSERT/UPDATE/DELETE) with lock.acquire() / lock.release() or with lock:.

    - Reads may or may not need lock depending on design; for SQLite, easiest is: lock around all DB operations to be safe, then optimize later if necessary.

- handlers.py

  - Translates protocol actions into DB calls.

  - Example:

    - handle_create_team(payload) calls db.create_team(...).

  - Each handler returns a Python dict that becomes the JSON response.

Client design (login + menu)

Client responsibilities:

- On start:

  - Connect to server (IP, port from config).

  - Ask for password (simple for this project).

  - Send {"action": "login", "payload": {"password": "..."}}.

  - Server returns status: ok or error.

- Main loop:

  - Show text menu:

      - Inserisci nuova squadra

      - Inserisci nuovo giocatore

      - Visualizza tutte le squadre

      - Visualizza giocatori di una squadra

      - Modifica dati giocatore

      - Trasferisci giocatore

      - Cancella giocatore

      - Cancella squadra

      - Esci

  - Read choice, validate.

  - Collect needed data (with input validation: numbers, non-empty strings, maybe ranges).

  - Build JSON request, send to server, wait for response.

  - Print results in a readable format (tables in text).

Design goal: almost all logic lives on server. Client is “dumb” UI + input validation.